Benjamin Jusufovic

Ben Cao

Curtis Mayberry

Thinh Luong

## Past Goals (From winter break to the week of Jan 21st)

- How to get the microcontroller to program and run

- Seeking to do some quantitative range tests on the Xbee transceiver

- Write the Xbee API for the microcontroller

- Complete PCB component placement

- Start PCB routing

- Mount mechanical platform on steam valve

- Run tests for overcurrent and stalling

- Finish the main program that includes LCD, temperature sensor, and motor controller

- Finish developing and start testing Ethernet transceiver's basic functionalities.

- Develop Web interface

  - investigate on talking with the microcontroller from the server side

  - record steam valve controller data from the web interface

- Assist in footprint verification and other urgent issues

## Issues

- We had to contact Atmel for help figuring out how to program the microcontroller.  Also, we need access to another copy of AVR32 because our copy doesn't seem to compile correctly.

- We also decided to use the Xbee's API Frame mode which is a more robust method of sending the data, but is harder to program than the transparent mode.  We need to come up with a better formed plan to quantitatively test the Xbee transceiver.

- Layout plus software is not finding the appropriate footprint libraries.  We are currently working with our advisers to resolve this issue

- To test the Ethernet code we are currently waiting on the Ethernet development kit, which should be available late this week or next week

## Results and Progress

- Successfully run and program the microcontroller

- Finished writing the Xbee API for the microcontroller but still need to be tested

- Completed some quantitative range testing with the Arduino microcontroller board

- Completed Schematic Design and held schematic design review

- Completed LCD programming and debugging

- Completed appropriate footprint creation and assignment

- Set up the appropriate software for PCB implementation

- Integrated LCD into the main program and currently working on integrating the temperature sensor and motor controller code

- Developed Ethernet transceiver's basic functionalities, waiting to start testing.

- Started PHP Socket programming on the server side for the web interface

## Future Goals

- Start Xbee transeiver testing on the Atmel 32-bit microcontroller

- Define method to quantitatively test the range of the Xbee

- Complete and verify footprints

- Complete breadboard prototyping

- Finish the main program that integrates LCD, temperature sensor, and motor controller

- Finish testing Ethernet transceiver's basic functionalities.

- Develop Web interface

  - develop the code for communications between the microcontroller and the web interface

  - develop the code to record steam valve controller data from the web interface