Benjamin Jusufovic

Ben Cao

Curtis Mayberry

Thinh Luong

## Past Goals (The week of Feb 4th)

## Complete PCB routing and begin USB enumeration process for recharging circuitry

## Enable USB logging on MCU

- Get USART working with DB9 cable communication

- Get the wireless transceiver functioning

- Finish basic web interface GUI using PHP and mySQL running on Apache

- Start testing Ethernet code

## Issues

- Have a lot of bypass capacitors from different sections that are clogging up the board.  Need to reduce the number of bypass caps in final design

- The PCB design will not fit on a one size fits all board.  Therefore, the design will have to be broken into two components, the user interface as well as the controller unit

- USB implementation with stk600 is too difficult and lack proper resources

- Programming issues with the wireless transceiver

- Still waiting on hardware for Ethernet to arrive before begin testing

## Results and Progress

- Completed PCB component placement

- Did not finish routing.  Need to speak with our advisor Lee Harker about re-netlisting design in order to complete the routing

- USB implementation dropped. Will look into USART DB9 communication

- Ran into some programming issues with the wireless transceiver.  Will complete next week

- Finished User Authentication and basic GUI

## Future Goals and Plans

- Complete routing by next week

- Enable USART DB9 communication

- Get the wireless transceiver functioning

- Begin Ethernet Code testing

- Start coding PHP Socket programming for Web interface communication