Benjamin Jusufovic

Ben Cao

Curtis Mayberry

Thinh Luong

## Past Goals (The week of Feb 21st)

## Start data collection from Coover 1316

## Work on fixing bugs for the wireless transceiver code

- Ensure all components fit on PCB design

- Start USB enumeration process.

- Figuring out a way to test the Ethernet transceiver if we cannot order the testing kit.

- Start finalizing the main code

- Finish 50% of PHP socket programming

## Issues

- Need special features on the PCB software that are not functioning appropriately.  Working to resolve the issue by Tuesday in order to get the PCB ordered on Wednesday.

- Debugging issues with the wireless transceiver code.

- Will not get hardware to test Ethernet transceiver code this week.

## Results and Progress

- Completed PCB component placement and routing.

- Identified the bug with wireless transceiver.  Currently working on a solution.

- Still working on a way to test the Ethernet transceiver code without the needed the hardware.

- Integrated LCD, motor, temperature sensor code into the main

- Put a halt to PHP socket programming, wireless transceiver and Ethernet code has higher priority

# Future Goals and Plans

- Start (hopefully) testing Ethernet code

- Fix wireless transceiver errors

- Integrate wireless transceiver code into main function

- Start PID controller algorithm

- Order parts and PCB