Benjamin Jusufovic

Ben Cao

Curtis Mayberry

Thinh Luong

## Past Goals (The week of Feb 28th)

## Data gathering from Coover 1316

## Integration testing with steam valve

- Ensure the transmitting and receiving functions of the wireless transceiver are working properly

- Start (hopefully) testing Ethernet code

- Fix wireless transceiver errors

- Integrate wireless transceiver code into main function

- Start PID controller algorithm

- Continue work on web interface

- Order all components before getting the PCB

## Issues

- The development board has a problem on one of the pins we are using; we used another USART

- Access to Coover 1316 is resolved

- Currently figuring out the socket communications programming between the client and server.

## Results and Progress

- We were able to send and receive data to and from the micro-controller.  The received messages were verified by having them sent from the MCU over another USART to a computer terminal.

- Have not find an easy way to test Ethernet code

- Making good progress on the web interface

- Ordered and verified all the components needed for the PCB

# Future Goals and Plans

- Order PCB board

- Start populating the PCB board

- Finish wireless transceiver code

- Start testing Ethernet transceiver

- Continue to integrate functions into main code

- Continue working on web interface "

- Start working on PID controller algorithm