Benjamin Jusufovic

Ben Cao

Curtis Mayberry

Thinh Luong

## Past Goals (The week of March 7th)

- Order PCB

- Start populating the PCB board

- Finish wireless transceiver code

- Start testing Ethernet transceiver

- Continue to integrate functions into main code

- Continue working on web interface

- Continue to work on PID controller algorithm

## Issues

- None

## Results and Progress

- PCB will arrive on Monday of Spring break

- Have not find an easy way to test Ethernet code

- Making good progress on the web interface

- Finished testing most of the wireless transceiver functions

- Still working on PID controller algorithm

# Future Goals and Plans

- Finish populating the PCB board by spring break

- Continue to work on PID controller algorithm

- Start testing Ethernet transceiver code

- Continue to work on web interface

- Continue to integrate functions to the main program