Benjamin Jusufovic

Ben Cao

Curtis Mayberry

Thinh Luong

## Past Goals (The week of March 21st)

- Finish 50% PCB population

- Finish 50% main code integration, which is divided into two parts

  - Client (Controller LCD Unit)

  - Server (Controller box)

- Refine wireless controller code and communication functions

- Continue to work on PID controller algorithm

- Finalizing Web interface GUI and Authentication

## Issues

- Only one appropriate tweezers and two working soldering workstation was available.  We had to buy additional tweezers.

- There were some issues populating the battery/power unit but it is resolved.

- There were some issues with the wireless transceiver package structure, and needs to be redone.

- More issues came up with the PID controller where once the valve is shut off the rooms will still be heated since the steam will still be inside the pipes.

## Results and Progress

- The battery/power section is populated while other sections are still being populated

- Finished roughly 25% main code integration for client (Controller LCD Unit) and server (Controller box).

- Still refining wireless controller code and communication functions

- Continue to work on PID controller algorithm to incorporate the issue found

- Still a few fine tuning for Web interface GUI and Authentication

# Future Goals and Plans

- Finish 75% board population

- Finish 75% main code integration for client (Controller LCD Unit) and server (Controller box).

- Complete refining wireless controller code and communication functions

- Continue to work on PID controller algorithm to incorporate the issue found

- Finish Web interface GUI and Authentication

Note: the PCB boards did not arrive Until Tuesday March 22nd, which made board population impossible to do during Spring break.